## Slide 1
SOFTWARE PROJECT MANAGEMENT
(PE-III)

## Slide 2
SYLLABUS
UNIT I : Conventional Software Management: The waterfall model, conventional software Management performance.
Evolution of Software Economics: Software Economics, pragmatic software cost estimation.
Improving Software Economics: Reducing Software product size, improving software processes, improving team effectiveness, improving automation, Achieving required quality, peer inspections.
UNIT II : The Old Way and The New: The principles of conventional software Engineering, principles of modern software management, transitioning to an iterative process.
Life Cycle Phases: Engineering and production stages, inception, Elaboration, construction, transition phases.
Artifacts of The Process: The artifact sets, Management artifacts, Engineering artifacts, programmatic artifacts.
UNIT III
Model Based Software Architectures: A Management perspective and technical perspective.
Work Flows of the Process: Software process workflows, Iteration workflows.
Checkpoints of the Process: Major mile stones, Minor Milestones, Periodic status assessments.

## Slide 3
UNIT IV :Iterative Process Planning: Work breakdown structures, planning guidelines, cost and schedule estimating, Iteration planning process, Pragmatic planning.
Project Organizations and Responsibilities: Line-of-Business Organizations, Project Organizations, evolution of Organizations.
UNIT V :Process Automation: Automation Building blocks, The Project Environment.
Project Control and Process Instrumentation: The seven core Metrics, Management indicators, quality indicators, life cycle expectations, pragmatic Software Metrics, Metrics automation.
Project Estimation and Management: COCOMO model, Critical Path Analysis, PERT technique, Monte Carlo approach (Text book 2)
Text Books:
1) Software Project Management, Walker Royce, Pearson Education, 2005.
2) Software Project Management, Bob Hughes, 4th edition, Mike Cotterell, TMH.
Reference Books:
1) Software Project Management, Joel Henry, Pearson Education.
2) Software Project Management in practice, Pankaj Jalote, Pearson Education, 2005.
3) Effective Software Project Management, Robert K.Wysocki, Wiley,2006.

## Slide 4
Software Development can be split in two parts:
Software Creation
Software Project Management
Project:
A project is well-defined task, which is a collection of several operations done in order to achieve a goal. A Project can be characterized as:
Every project has a unique and distinct goal.
Project is not routine activity or day-to-day operations.
Project comes with a start time and end time.
Project ends when its goal is achieved hence it is a temporary phase in the lifetime of an organization.
Project needs adequate resources in terms of time, manpower, finance, material.

## Slide 5: Software Project Management
Software comprises of number of activities, which contains planning of project, deciding scope of software product, estimation of cost in various terms, scheduling of tasks and events, and resource management.
Project management activities may include:
Project Planning
Scope Management
Project Estimation

## Slide 6: Project Planning:
Software project planning is task, which is performed before the production of software actually starts.
Scope Management:
It defines the scope of project, this includes all the activities, process need to be done in order to make a deliverable software product.
During Project Scope management, it is necessary to -
Define the scope
Decide its verification and control
Divide the project into various smaller parts for ease of management.
Verify the scope

## Slide 7: Project Estimation:
For an effective management accurate estimation of various measures is a must. With correct estimation managers can manage and control the project more efficiently and effectively.
Project estimation may involve the following:
Software size estimation
Effort estimation
Time estimation
Cost estimation

## Slide 8: The waterfall model:
The Waterfall Model was the first Process Model to be introduced.
It is also referred to as a linear-sequential life cycle model.
It is very simple to understand and use.
In a waterfall model, each phase must be completed before the next phase can begin and there is no overlapping in the phases.
The Waterfall model is the earliest SDLC approach that was used for software development.
The waterfall Model illustrates the software development process in a linear sequential flow.
This means that any phase in the development process begins only if the previous phase is complete. In this waterfall model.

## Slide 9
Waterfall Model - Design
Waterfall approach was first SDLC Model to be used widely in Software Engineering to ensure success of the project.
In this Waterfall model, typically, the outcome of one phase acts as the input for the next phase sequentially.

## Slide 10
The sequential phases in Waterfall model are −
Requirement Gathering and analysis
All possible requirements of the system to be developed are captured in this phase and documented in a requirement specification document.
System Design
The requirement specifications from first phase are studied in this phase and the system design is prepared. This system design helps in specifying hardware and system requirements and helps in defining the overall system architecture.
Implementation
With inputs from the system design, the system is first developed in small programs called units, which are integrated in the next phase. Each unit is developed and tested for its functionality, which is referred to as Unit Testing.
Integration and Testing
All the units developed in the implementation phase are integrated into a system after testing of each unit. Post integration the entire system is tested for any faults and failures.

## Slide 11
Deployment of system
Once the functional and non-functional testing is done; the product is deployed in the customer environment or released into the market.
Maintenance
There are some issues which come up in the client environment.
To fix those issues, patches are released. Also to enhance the product some better versions are released.
Maintenance is done to deliver these changes in the customer environment.

## Slide 12
Waterfall Model – Application
Every software developed is different and requires a suitable SDLC approach to be followed based on the internal and external factors.
Requirements are very well documented, clear and fixed.
Product definition is stable.
Technology is understood and is not dynamic.
There are no ambiguous requirements.
The project is short.

## Slide 13: Waterfall Model - Advantages
Simple and easy to understand and use
Easy to manage due to the design of the model. Each phase has specific deliverables and a review process.
Phases are processed and completed one at a time.
Works well for smaller projects where requirements are very well understood.
Clearly defined stages.
Well understood milestones.
Easy to arrange tasks.
Process and results are well documented.

## Slide 14: Disadvantages
The major disadvantages of the Waterfall Model are as follows
No working software is produced until late during the life cycle.
High amounts of risk and uncertainty.
Not a good model for complex and object-oriented projects.
Poor model for long and ongoing projects.
Not suitable for the projects where requirements are at a moderate to high risk of changing. So, risk and uncertainty is high with this process model.
It is difficult to measure progress within stages.
Cannot accommodate changing requirements.
Adjusting scope during the life cycle can end a project.

## Slide 15: Conventional software
Conventional software economics provides a benchmark of performance for conventional software management principles.
The best thing about software is its flexibility: It can be programmed to do almost anything.
The worst thing about software is also its flexibility: The "almost anything" characteristic has made it difficult to plan, monitors, and control software development.

## Slide 16
Conventional software Performance:
1. Finding and fixing a software problem after delivery costs 100 times more than finding and fixing the problem in early design phases.
2. You can compress software development schedules 25% of nominal, but no more.
3. For every $1 you spend on development, you will spend $2 on maintenance.
4. Software development and maintenance costs are primarily a function of the number of source lines of code.
5. Variations among people account for the biggest differences in software productivity.

## Slide 17
6. The overall ratio of software to hardware costs is still growing. In 1955 it was 15:85; in 1985, 85:15.
7. Only about 15% of software development effort is devoted to programming.
8. Software systems and products typically cost 3 times as individual software programs. Software-system products cost 9 times as much.

## Slide 18: Software Economics:
Most software cost models can be abstracted into a function of five basic parameters:
1. The Size of the end product which is typically quantified in terms of the number of source instructions.
2. The Process used to produce the end product, in particular the ability of the process to avoid nonvalue-adding activities.
3. The capabilities of software engineering Personnel, and particularly their experience with the computer science issues and the applications domain issues of the project
4. The Environment, which is made up of the tools and techniques available to support efficient software development and to automate the process
5. The required Quality of the product, including its features, performance, reliability, and adaptability.

## Slide 20: Pragmatic Software Cost Estimation
One critical problem in software cost estimation is a lack of well-documented case studies of projects that used an iterative development approach.
Software industry has inconsistently defined metrics or atomic units of measure.
It is hard enough to collect a homogeneous set of project data within one organization; it is extremely difficult to homogenize data across different organizations with different processes, languages, domains, and so on.
There have been many debates among developers and vendors of software cost estimation models and tools.
Three topics of these debates are of particular interest here:
1. Which cost estimation model to use?
2. Whether to measure software size in source lines of code or function points? 3. What constitutes a good estimate?

## Slide 21
There are several popular cost estimation models (such as COCOMO, CHECKPOINT, ESTIMACS,KnowledgePlan, Price-S, ProQMS, SEER, SLIM, SOFTCOST, and SPQR/20),CO COMO is also one of the most open and well-documented cost estimation models.
The general accuracy of conventional cost models (such as COCOMO) has been described as "within 20% of actuals, 70% of the time."
Most real-world use of cost models is bottom-up rather than top-down.
The software project manager
defines the target cost of the software, and then manipulates the parameters and sizing until the target cost can be justified.

## Slide 22
A good software cost estimate has the following attributes:
It is conceived and supported by the project manager, architecture team, development team, and test team accountable for performing the work.
It is accepted by all stakeholders as ambitious but realizable.
It is based on a well-defined software cost model with a credible basis.
It is based on a database of relevant project experience that includes similar processes, similar technologies, similar environments, similar quality requirements, and similar people.
It is defined in enough detail so that its key risk areas are understood and the probability of success is objectively assessed.
An ideal estimate would be derived from a mature cost model with an experience base that reflects multiple similar projects done by the same team with the same mature processes and tools.

## Slide 24: Improving Software Economics
Five basic parameters of the software cost model are
1.Reducing the size or complexity of what needs to be developed.
2. Improving the development process.
3. Using more-skilled personnel and better teams.
4. Using better environments.
5. Trading off or backing off on quality thresholds.

## Slide 26: REDUCING SOFTWARE PRODUCT SIZE
The most significant way to improve affordability and return on investment (ROI) is usually to produce a product that achieves the design goals with the minimum amount of human-generated source material.
Component-based development is introduced as the general term for reducing the "source" language size to achieve a software solution.
Reuse, object-oriented technology, automatic code production, and higher order programming languages are all focused on achieving a given system with fewer lines of human-specified source directives.
Size reduction is the primary motivation behind improvements in higher order languages (such as C++, Ada 95, Java, Visual Basic), automatic code generators.

## Slide 27
Reuse of commercial components (operating systems, windowing environments, database management systems, middleware, networks), and object-oriented technologies (Unified Modeling Language, visual modeling tools, architecture frameworks).
The reduction is defined in terms of human-generated source material.
In general, when size-reducing technologies are used, they reduce the number of human-generated source lines.

## Slide 28: LANGUAGES
Universal function points (UFPs1 ) are useful estimators for language-independent, early life-cycle estimates.
The basic units of function points are external user inputs, external outputs, internal logical data groups, external data interfaces, and external inquiries.

## Slide 30: OBJECT-ORIENTED METHODS AND VISUAL MODELING
Object-oriented programming languages appear to benefit both software productivity and software quality.
The fundamental impact of object-oriented technology is in reducing the overall size of what needs to be developed.
People like drawing pictures to explain something to others or to themselves.
When they do it for software system design, they call these pictures diagrams or diagrammatic models and the very notation for them a modeling language.

## Slide 31
Booch also summarized five characteristics of a successful object-oriented project.
1.A focus on the development of a system that provides a well understood collection of essential minimal characteristics.
2. The existence of a culture that is centered on results, encourages communication, and yet is not afraid to fail.
3. The effective use of object-oriented modeling.
4. The existence of a strong architectural vision.
5. The application of a well-managed iterative and incremental development life cycle.

## Slide 32
REUSE:
Reusing existing components and building reusable components have been natural software engineering activities since the earliest improvements in programming languages.
With reuse in order to minimize development costs while achieving all the other required attributes of performance, feature set, and quality.
Try to treat reuse as a part of achieving a return on investment.
Most truly reusable components of value are transitioned to commercial products supported by organizations with the following characteristics:
They have an economic motivation for continued support.

## Slide 33
They take ownership of improving product quality, adding new features, and transitioning to new technologies.
They have a sufficiently broad customer base to be profitable.
The cost of developing a reusable component is not trivial.
The steep initial curve illustrates the economic obstacle to developing reusable components.
Reuse is an important discipline that has an impact on the efficiency of all workflows and the quality of most artifacts.

## Slide 35: IMPROVING SOFTWARE PROCESSES
Process is an overloaded term.
Three distinct process perspectives are.
Metaprocess:
An organization's policies, procedures, and practices for pursuing a software-intensive line of business.
The focus of this process is on organizational economics, long-term strategies, and software ROI.
Macroprocess:
A project's policies, procedures, and practices for producing a complete software product within certain cost, schedule, and quality constraints.

## Slide 36
The focus of the macro process is on creating an adequate instance of the Meta process for a specific set of constraints.
Microprocess:
A project team's policies, procedures, and practices for achieving an artifact of the software process.
Although these three levels of process overlap somewhat, they have different objectives, audiences, metrics, concerns, and time scales as shown.

## Slide 38: IMPROVING TEAM EFFECTIVENESS
Teamwork is much more important than the sum of the individuals.
With software teams, a project manager needs to configure a balance of solid talent with highly skilled people in the leverage positions.
Some maxims of team management include the following:
A well-managed project can succeed with a nominal engineering team.
A mismanaged project will almost never succeed, even with an expert team of engineers.
A well-architected system can be built by a nominal team of software builders.
A poorly architected system will flounder even with an expert team of builders.

## Slide 39
Boehm five staffing principles are
1.The principle of top talent: Use better and fewer people
2. The principle of job matching: Fit the tasks to the skills and motivation of the people available.
3. The principle of career progression: An organization does best in the long run by helping its people to self-actualize.
4. The principle of team balance: Select people who will complement and harmonize with one another
5. The principle of phase-out: Keeping a misfit on the team doesn't benefit anyone

## Slide 40
Software project managers need many leadership qualities in order to enhance team effectiveness.
The following are some crucial attributes of successful software project managers that deserve much more attention:
1. Hiring skills: Few decisions are as important as hiring decisions. Placing the right person in the right job seems obvious but is surprisingly hard to achieve.
2. Customer-interface skill: Avoiding adversarial relationships among stakeholders is a prerequisite for success.
3.Decision-making skill: The jillion books written about management have failed to provide a clear definition of this attribute.

## Slide 41
4.Team-building skill: Teamwork requires that a manager establish trust, motivate progress, transition average people into top performers, eliminate misfits, and consolidate diverse opinions into a team direction.
5.Selling skill: Successful project managers must sell all stakeholders on decisions and priorities, sell candidates on job positions, sell changes to the status quo in the face of resistance, and sell achievements against objectives.
In practice, selling requires continuous negotiation, compromise, and empathy

## Slide 42: IMPROVING AUTOMATION THROUGH SOFTWAR ENVIRONMENTS
Automation of the design process provides payback in quality, the ability to estimate costs and schedules, and overall productivity using a smaller team.
Round-trip engineering describe the key capability of environments that support iterative development.
As we have moved into maintaining different information repositories for the engineering artifacts, we need automation support to ensure efficient and error-free transition of data from one artifact to another.
Forward engineering is the automation of one engineering artifact from another, more abstract representation.

## Slide 43
For example, compilers and linkers have provided automated transition of source code into executable code.
Reverse engineering is the generation or modification of a more abstract representation from an existing artifact.
Economic improvements associated with tools and environments.

## Slide 44: ACHIEVING REQUIRED QUALITY
Key practices that improve overall software quality include the following:
Focusing on driving requirements and critical use cases early in the life cycle, focusing on requirements completeness and traceability late in the life cycle, and focusing throughout the life cycle on a balance between requirements evolution, design evolution, and plan evolution.
Using metrics and indicators to measure the progress and quality of an architecture as it evolves from a high-level prototype into a fully compliant product
Providing integrated life-cycle environments that support early and continuous configuration control, change management, rigorous design methods, document automation, and regression test automation

## Slide 45
Using visual modeling and higher level languages that support architectural control, abstraction, reliable programming, reuse, and self-documentation
Early and continuous insight into performance issues through demonstration-based evaluations
Conventional development processes stressed early sizing and timing estimates of computer program resource utilization.
Project inception:The proposed design was asserted to be low risk with adequate performance margin.
Initial design review: Optimistic assessments of adequate design margin were based mostly on paper analysis or rough simulation of the critical threads. In most cases, the actual application algorithms and database sizes were fairly well understood..

## Slide 46
Mid-life-cycle design review: The assessments started whittling away at the margin, as early benchmarks and initial tests began exposing the optimism inherent in earlier estimates.
Integration and test: Serious performance problems were uncovered, necessitating fundamental changes in the architecture. The underlying infrastructure was usually the scapegoat, but the real culprit was immature use of the infrastructure, immature architectural solutions, or poorly understood early design trade-offs

## Slide 48: PEER INSPECTIONS: A PRAGMATIC VIEW
Peer inspections are frequently over hyped as the key aspect of a quality system.
Transitioning engineering information from one artifact set to another, thereby assessing the consistency, feasibility, understandability, and technology constraints inherent in the engineering artifacts
Major milestone demonstrations that force the artifacts to be assessed against tangible criteria in the context of relevant use cases
Environment tools (compilers, debuggers, analyzers, automated test suites) that ensure representation rigor, consistency, completeness, and change control
Life-cycle testing for detailed insight into critical trade-offs, acceptance criteria, and requirements compliance.

## Slide 49
All authors of software and documentation should have their products scrutinized as a natural by-product of the process.
Therefore, the coverage of inspections should be across all authors rather than across all components.