## Slide 1
SOFTWARE PROJECT MANAGEMENT
(PE-III)

## Slide 2
SYLLABUS
UNIT II : The Old Way and The New: The principles of conventional software Engineering, principles of modern software management, transitioning to an iterative process.
Life Cycle Phases: Engineering and production stages, inception, Elaboration, construction, transition phases.
Artifacts of The Process: The artifact sets, Management artifacts, Engineering artifacts, programmatic artifacts.

## Slide 3: THE PRINCIPLES OF CONVENTIONAL SOFTWARE ENGINEERING
Make quality: Quality must be quantified and mechanisms put into place to motivate its achievement
High-quality software is possible: Techniques that have been demonstrated to increase quality include involving the customer, simplifying design, conducting inspections, and hiring the best people
Give products to customers early: No matter how hard you try to learn users' needs during the requirements phase, the most effective way to determine real needs is to give users a product and let them play with it
Determine the problem before writing the requirements: When faced with what they believe is a problem, most engineers rush to offer a solution.

## Slide 4
Before you try to solve a problem, be sure to explore all the alternatives and don't be blinded by the obvious solution.
Evaluate design alternatives: After the requirements are agreed upon, you must examine a variety of architectures and algorithms.
Use an appropriate process model: Each project must select a process that makes the most sense for that project on the basis of corporate culture, willingness to take risks, application areas, and the extent to which requirements are well understood.
Use different languages for different phases: Our industry's eternal thirst for simple solutions to complex problems has driven many to declare that the best development method is one that uses the same notation throughout the life cycle.

## Slide 5
Minimize intellectual distance: To minimize intellectual distance, the software's structure should be as close as possible to the real-world structure
Put techniques before tools: An undisciplined software engineer with a tool becomes a dangerous.
Get it right before you make it faster:It is far easier to make a working program run faster than it is to make a fast program work.
Inspect code:Inspecting the detailed design and code is a much better way to find errors than testing
Good management is more important than good technology: Good management motivates people to do their best, but there are no universal "right" styles of management

## Slide 6
People are the key to success: Highly skilled people with appropriate experience, talent, and training are key.
Follow with care: Just because everybody is doing something does not make it right for you. It may be right, but you must carefully assess its applicability to your environment.
Take responsibility:When a bridge collapses we ask, "What did the engineers do wrong?" Even when software fails, we rarely ask this. The fact is that in any engineering discipline, the best methods can be used to produce awful designs, and the most antiquated methods to produce elegant designs.
Understand the customer's priorities. It is possible the customer would tolerate 90% of the functionality delivered late if they could have 10% of it on time

## Slide 7
The more they see, the more they need: The more functionality you provide a user, the more functionality the user wants.
Plan to throw one away:One of the most important critical success factors is whether or not a product is entirely new. Such brand-new applications, architectures, interfaces, or algorithms rarely work the first time.
Design for change:The architectures, components, and specification techniques you use must Software Project Management 2 accommodate change
Design without documentation is not design: I have often heard software engineers say, "I have finished the design. All that is left is the documentation.

## Slide 8
Use tools, but be realistic: Software tools make their users more efficient.
Avoid tricks: Many programmers love to create programs with tricks constructs that perform a function correctly.
Encapsulate: Information-hiding is a simple, proven concept that results in software that is easier to test and much easier to maintain.
Use coupling and cohesion: Coupling and cohesion are the best ways to measure software's inherent maintainability and adaptability
Use the McCabe complexity measure: Although there are many metrics available to report the inherent complexity of software, none is as intuitive and easy to use as Tom McCabe'

## Slide 9
Don't test your own software:Software developers should never be the primary testers of their own software.
Analyze causes for errors:It is far more cost-effective to reduce the effect of an error by preventing it than it is to find and fix it.
Realize that software's entropy increases: Any software system that undergoes continuous change will grow in complexity and will become more and more disorganized
People and time are not interchangeable: Measuring a project solely by person-months makes little sense.
Expect excellence: Your employees will do much better if you have high expectations for them.

## Slide 10: THE PRINCIPLES OF MODERN SOFTWARE MANAGEMENT
Base the process on an architecture-first approach:
This requires that a demonstrable balance be achieved among the driving requirements, the architecturally significant design decisions, and the lifecycle plans before the resources are committed for full-scale development.
Establish an iterative life-cycle process that confronts risk early:
Today's sophisticated software systems, it is not possible to define the entire problem, design the entire solution, build the software, and then test the end product in sequence.
Instead, an iterative process that refines the problem understanding, an effective solution, and an effective plan over several iterations encourages a balanced treatment of all stakeholder objectives.

## Slide 11
Major risks must be addressed early to increase predictability and avoid expensive downstream scrap and rework.
Transition design methods to emphasize component-based development:
Moving from a line-of-code mentality to a component-based mentality is necessary to reduce the amount of human-generated source code and custom development.
Establish a change management environment:
The dynamics of iterative development, including concurrent workflows by different teams working on shared artifacts, necessitates objectively controlled baselines

## Slide 13
Enhance change freedom through tools that support round-trip engineering:
Round-trip engineering is the environment support necessary to automate and synchronize engineering information in different formats(such as requirements specifications, design models, source code, executable code, test cases).
Capture Design Artifacts in rigorous, model-based notation:
A model based approach (such as UML) supports the evolution of semantically rich graphical and textual design notations.
Instrument the process for objective quality control and progress assessment:
Life-cycle assessment of the progress and the quality of all intermediate products must be integrated into the process.

## Slide 14
Use a demonstration-based approach to assess intermediate artifacts:
Transitioning the current state of product artifacts into an executable demonstration of relevant scenarios stimulates earlier convergence on integration, and earlier elimination of architectural defects.
Plan intermediate releases in groups of usage scenarios with evolving levels of detail:
It is essential that the software management process drive toward early and continuous demonstrations within the operational context of the system, namely its use cases.
Establish a configurable process that is economically scalable:
No single process is suitable for all software developments.

## Slide 16: TRANSITIONING TO AN ITERATIVE PROCESS
Modern software development processes have moved away from the conventional waterfall model, in which each stage of the development process is dependent on completion of the previous stage.
The economic benefits inherent in transitioning from the conventional waterfall model to an iterative development process are significant but difficult to quantify.
As one benchmark of the expected economic impact of process improvement, consider the process exponent parameters of the COCOMO II model.

## Slide 17
This exponent can range from 1.01 to 1.26
The parameters that govern the value of the process exponent are application precedentedness, process flexibility, architecture risk resolution, team cohesion, and software process maturity.
The following paragraphs map the process exponent parameters of COCOMO II to my top 10 principles of a modern process.
Application precedentedness: Domain experience is a critical factor in understanding how to plan and execute a software development project.
For unprecedented(unpredicted) systems, one of the key goals is to confront risks and establish early precedents, even if they are incomplete or experimental.
This is one of the primary reasons that the software industry has moved to an iterative life-cycle process.

## Slide 18
Process flexibility: Development of modern software is characterized by such a broad solution space and so many interrelated concerns .
These changes may be inherent in the problem understanding, the solution space, or the plans.
Project artifacts must be supported by efficient change management commensurate with project needs.
A configurable process that allows a common framework to be adapted across a range of projects is necessary to achieve a software return on investment.

## Slide 19
Architecture risk resolution: Architecture-first development is a crucial theme underlying a successful iterative development process.
Team cohesion:
Successful teams are cohesive, and cohesive teams are successful. Successful teams and cohesive teams share common objectives and priorities.
Advances in technology (such as programming languages, UML, and visual modeling) have enabled more rigorous and understandable notations for communicating software engineering information.

## Slide 20
Software process maturity:
The Software Engineering Institute's Capability Maturity Model (CMM) is a well-accepted benchmark for software process assessment.

## Slide 21: Life Cycle Phases
Characteristic of a successful software development process is the well-defined separation between "research and development" activities and "production" activities.
Most unsuccessful projects exhibit one of the following characteristics:
An overemphasis on research and development
An overemphasis on production.

## Slide 22
Successful modern projects-and even successful projects developed under the conventional process-tend to have a very well-defined project milestone when there is a noticeable transition from a research attitude to a production attitude.
Earlier phases focus on achieving functionality.
Later phases revolve around achieving a product that can be shipped to a customer, with explicit attention to robustness, performance, and finish.
A modern software development process must be defined to support the following:
Evolution of the plans, requirements, and architecture, together with well defined synchronization points.
Risk management and objective measures of progress and quality
Evolution of system capabilities through demonstrations of increasing functionality Software Project Management

## Slide 23: ENGINEERING AND PRODUCTION STAGES:
To achieve economies of scale and higher returns on investment, we must move toward a software manufacturing process driven by technological improvements in process automation and component-based development. Two stages of the life cycle are:
The engineering stage, driven by less predictable but smaller teams doing design and synthesis activities.
The production stage, driven by more predictable but larger teams doing construction, test, and deployment activities.

## Slide 25
The transition between engineering and production is a crucial event for the various stakeholders.
Engineering stage is decomposed into two distinct phases, inception and elaboration, and the production stage into construction and transition.

## Slide 26: INCEPTION PHASE
The overriding goal of the inception phase is to achieve concurrence among stakeholders on the life-cycle objectives for the project.
PRIMARY OBJECTIVES:
Establishing the project's software scope and boundary conditions, including an operational concept, acceptance criteria, and a clear understanding of what is and is not intended to be in the product
Discriminating the critical use cases of the system and the primary scenarios of operation that will drive the major design trade-offs
Demonstrating at least one candidate architecture against some of the primary scenanos

## Slide 27
Estimating the cost and schedule for the entire project (including detailed estimates for the elaboration phase)
Estimating potential risks (sources of unpredictability)
ESSENTIAL ACTMTIES:
Formulating the scope of the project: The information should be sufficient to define the problem space and derive the acceptance criteria for the end product.
Synthesizing the architecture: An information repository is created that is sufficient to demonstrate the feasibility of at least one candidate architecture and an, initial baseline of make/buy decisions so that the cost, schedule, and resource estimates can be derived.
Planning and preparing a business case: Alternatives for risk management, staffing, iteration plans, and cost/schedule/profitability trade-offs are evaluated.

## Slide 28
ELABORATION PHASE :
At the end of this phase, the "engineering" is considered complete.
The elaboration phase activities must ensure that the architecture, requirements, and plans are stable enough, and the risks sufficiently mitigated, that the cost and schedule for the completion of the development can be predicted within an acceptable range.
During the elaboration phase, an executable architecture prototype is built in one or more iterations, depending on the scope, size, & risk.
PRIMARY OBJECTIVES:
Baselining the architecture as rapidly as practical.
Baselining the vision.
Baselining a high-fidelity plan for the construction phase.

## Slide 29
CONSTRUCTION PHASE:
During the construction phase, all remaining components and application features are integrated into the application, and all features are thoroughly tested.
Newly developed software is integrated where required.
The construction phase represents a production process, in which emphasis is placed on managing resources and controlling operations to optimize costs, schedules, and quality.
PRIMARY OBJECTIVES:
Minimizing development costs by optimizing resources and avoiding unnecessary scrap and rework.
Achieving adequate quality as rapidly as practical

## Slide 30
Achieving useful versions (alpha, beta, and other test releases) as rapidly as practical.
ESSENTIAL ACTIVITIES:
Management, control, and process optimization
Complete component development and testing against evaluation criteria
Assessment of product releases against acceptance criteria of the vision

## Slide 31
TRANSITION PHASE:
The transition phase is entered when a baseline is mature enough to be deployed in the end-user domain.
Typically requires that a usable subset of the system has been achieved with acceptable quality levels and user documentation so that transition to the user will provide positive results.
This phase could include Software Project Management any of the following activities:
1. Beta testing to validate the new system against user expectations
2. Beta testing and parallel operation relative to a legacy system it is replacing
3. Conversion of operational databases

## Slide 32
4. Training of users and maintainers.
The transition phase concludes when the deployment baseline has achieved the complete vision.
PRIMARY OBJECTIVES:
Achieving user self-supportability
Achieving stakeholder concurrence that deployment baselines are complete and consistent with the evaluation criteria of the vision
Achieving final product baselines as rapidly and cost-effectively as practical
ESSENTIAL ACTIVITIES:
Synchronization and integration of concurrent construction increments into consistent deployment baselines

## Slide 33
Deployment-specific engineering (cutover, commercial packaging and production, sales rollout kit development, field personnel training)
Assessment of deployment baselines against the complete vision and acceptance criteria in the requirements set

## Slide 34: Artifacts of the process
Artifacts:
Artifact is highly associated and related to specific methods or processes of development. Methods or processes can be project plans, business cases, or risk assessments.
THE ARTIFACT SETS:
To make the development of a complete software system manageable, distinct collections of information are organized into artifact sets.
Artifact represents cohesive information that typically is developed and reviewed as a single entity.
Life-cycle software artifacts are organized into five distinct sets
management , requirements , design, implementation, and deployment.

## Slide 36
THE MANAGEMENT SET:
The management set captures the artifacts associated with process planning and execution.
These artifacts use ad hoc notations, including text, graphics, or whatever representation is required to capture the "contracts" among project personnel (project management, architects, developers, testers, marketers, administrators), among stakeholders (funding authority, user, software project manager, organization manager, regulatory agency), and between project personnel and stakeholders.

## Slide 37
THE ENGINEERING SETS:
The engineering sets consist of the requirements set, the design set, the implementation set, and the deployment set.
Requirements Set: Requirements artifacts are evaluated, assessed, and measured through a combination of the following:
Analysis of consistency with the release specifications of the management set.
Analysis of consistency between the vision and the requirements models.
Mapping against the design, implementation, and deployment sets to evaluate the consistency and completeness.

## Slide 38
The design set is evaluated, assessed, and measured through a combination of the following:
Analysis of the internal consistency and quality of the design model
Analysis of consistency with the requirements models.
Translation into implementation and deployment sets and notations to evaluate the consistency and completeness.
Analysis of changes between the current version of the design model and previous versions

## Slide 39
Implementation set:
The implementation set includes source code that represents the implementations of components.
Analysis of consistency with the design models.
Translation into deployment set notations to evaluate the consistency and completeness among artifact sets.
Assessment of component source or executable files against relevant evaluation criteria through inspection, analysis, demonstration, or testing.

## Slide 40
Deployment Set:
The deployment set includes user deliverables and machine language notations, executable software, and the build scripts, installation scripts, and executable target specific data necessary to use the product in its target environment.
Deployment sets are evaluated, assessed, and measured through a combination of the following:
Testing against the usage scenarios and quality attributes defined in the requirements set.

## Slide 41: ARTIFACT EVOLUTION OVER THE LIFE CYCLE
Each state of development represents a certain amount of precision in the final system description.
Early in the life cycle, precision is low and the representation is generally high.
Eventually, the precision of representation is high and everything is specified in full detail.
Each phase of development focuses on a particular artifact set
At the end of each phase, the overall system state will have progressed on all sets.

## Slide 43
The inception phase focuses mainly on critical requirements usually with a secondary focus on an initial deployment view.
During the elaboration phase, there is much greater depth in requirements, much more breadth in the design set, and further work on implementation and deployment issues.
The main focus of the construction phase is design and implementation.
The main focus of the transition phase is on achieving consistency and completeness of the deployment set in the context of the other sets.

## Slide 44: TEST ARTIFACTS
The test artifacts must be developed concurrently with the product from inception through deployment.
Thus, testing is a full-life-cycle activity, not a late life-cycle activity.
The test artifacts are communicated, engineered, and developed within the same artifact sets as the developed product.
The test artifacts are documented in the same way that the product is documented.
Developers of the test artifacts use the same tools, techniques, and training as the software engineers developing the product.

## Slide 45
MANAGEMENT ARTIFACTS:
The management set includes several artifacts that capture intermediate results and information necessary to document the product, maintain the product, improve the product, and improve the process.
Business Case: The business case artifact provides all the information necessary to determine whether the project is worth investing in.
Software Development Plan: The software development plan (SDP) elaborates the process framework into a fully detailed plan. Two indications of a useful SDP are periodic updating and understanding and acceptance by managers and practitioners alike.

## Slide 46
Work Breakdown Structure: Work breakdown structure (WBS) is the vehicle for budgeting and collecting costs. To monitor and control a project's financial performance, the software project manager must have insight into project costs and how they are expended.
Software Change Order Database: Managing change is one of the fundamental primitives of an iterative development process. With greater change freedom, a project can iterate more productively.
This flexibility increases the content, quality, and number of iterations that a project can achieve within a given schedule.

## Slide 47
Release Specifications:
The scope, plan, and objective evaluation criteria for each baseline release are derived from the vision statement as well as many other sources.
Release Descriptions: Release description documents describe the results of each release, including performance against each of the evaluation criteria in the corresponding release specification.

## Slide 48
Status Assessments:
Status assessments provide periodic snapshots of project health and status, including the software project manager's risk assessment, quality indicators, and management indicators.

## Slide 49
ENGINEERING ARTIFACTS:
Most of the engineering artifacts are captured in rigorous engineering notations such as UML, programming languages, or executable machine codes.
Three engineering artifacts are explicitly intended for more general review, and they deserve further elaboration.
Vision Document:
The vision document provides a complete vision for the software system under development and supports the contract between the funding authority and the development organization.
A project vision is meant to be changeable as understanding evolves of the requirements, architecture, plans, and technology.
A good vision document should change slowly.

## Slide 50
Architecture Description:
The architecture description provides an organized view of the software architecture under development.
It is extracted largely from the design model and includes views of the design, implementation, and deployment sets sufficient to understand how the operational concept of the requirements set will be achieved.
Software User Manual:
The software user manual provides the user with the reference documentation necessary to support the delivered software.
Although content is highly variable across application domains, the user manual should include installation procedures, usage procedures and guidance, operational constraints, and a user interface description, at a minimum.

## Slide 51: PRAGMATIC ARTIFACTS
People want to review information but don't understand the language of the artifact: Many interested reviewers of a particular artifact will resist having to learn the engineering language in which the artifact is written. It is not uncommon to find people who react as follows: "I'm not going to learn UML, but I want to review the design of this software, so give me a separate description such as some flowcharts and text that I can understand."
People want to review the information but don't have access to the tools: It is not very common for the development organization to be fully tooled. Consequently, organizations are forced to exchange paper documents. Standardized formats visualization tools, and the Web are rapidly making it economically feasible for all stakeholders to exchange information electronically.

## Slide 52
Human-readable engineering artifacts should use rigorous notations that are complete, consistent, and used in a self-documenting manner: Properly spelled English words should be used for all identifiers and descriptions. Acronyms and abbreviations should be used only where they are well accepted jargon in the context of the component's usage. Readability should be emphasized and the use of proper English words should be required in all engineering artifacts.
Useful documentation is self-defining: It is documentation that gets used.
Paper is tangible: Electronic artifacts are too easy to change: On-line and Web-based artifacts can be changed easily.